## Slide 1: Agile Vs WAterfall
Malachy Mroch

## Slide 2: Roles of the Agile Team
Developer – have the soft skills necessary to self-organize in a team and have the skills necessary to transform an idea into a product for the end user.
Product Owner – Represents the stakeholders of the project and manage the backlog, release management and stakeholder management.
Scrum Master - ensures team coordination and facilitates daily scrum, coaching team members, and communicating between team members regarding evolving requirements.
Tester – Have the technical knowledge to ensure the product works as intended and can communicate bugs and errors to the development team.

## Slide 3: Agile SDLC
1. Design – Sprint planning is conducted to prioritize work based on the sprint goal the Product Owner set.
2. Develop – The development team works the project.
3. Test – The work is tested.
4. Deploy – The feature is deployed.
5. Review – The Scrum team reviews how the sprint went, and what can be done better.

## Slide 4: How is a waterfall approach different?
Agile has an iterative development approach, meaning the processes is repeated many times over for each part of the project.
A waterfall approach is linear, and the entire project is planned and dependencies are accounted for at the beginning, then the entire project is developed, then the entire project is tested.
Mistakes in planning are much more detrimental when using a waterfall approach, and changing requirements can cause much work to be lost.
Delaying testing for that long can also cause bugs and errors to not be detected until long into development.
Using an agile approach allows software to be delivered to the customer at the end of every sprint, allowing for more feedback and communication, with a waterfall approach the customer is delivered the entire project at the end of development.

## Slide 5: When to use waterfall vs agile
Some customers have many strict, predetermined requirements and much documentation (governments, healthcare) which lend themselves to a waterfall approach.
Some companies may always use a waterfall approach or an agile approach and have no interest in learning a new method
However, if possible using an agile approach allows for less upfront planning, more flexible development and quicker development of working software

## Slide 6: Citations
Raza, M. (2019, May 13). Agile Roles & Responsibilities. Https://Www.Bmc.Com/Blogs/Agile-Roles-Responsibilities/#. https://www.bmc.com/blogs/agile-roles-responsibilities/#
Blake, S. B. (2021, February 11). Your Guide To Agile Software Development Life Cycles. Easy Agile. https://www.easyagile.com/blog/agile-software-development-life-cycle/